# Change Request Example

## Project Information

Project: Attendance Monitoring; Sponsor: Director Student Services; PM: IT Project Manager.

## Description of Change

Extension of pilot testing from 1 month to 2 months.

## Impact on Scope/Cost/Schedule/Benefits

No scope change; +£5k supplier costs; schedule extended by 4 weeks.

## Risks Introduced/Mitigated

Risk: Go-live delayed; Mitigation: Early training to offset delay.

## Recommendation

Approve to reduce risk of failed implementation.

## Approvals

Sponsor approved; UPGG approval pending.