# Project Closure Report Example

## Project Overview

Implementation of SEAtS attendance monitoring system.

## Delivery Performance

Delivered within 10 months (+1 month delay); costs £125k (+4%).

## Benefits Realisation

Improved compliance reporting; early signs of improved retention.

## Lessons Learned

Procurement earlier engagement required; training well received.

## Handover to BAU

System handed over to Registry and IT support.

## Budget Closure Confirmation

Budget closed in Agresso; final spend recorded.

## Approvals

Signed by Sponsor and UPGG.