# Project Plan Example

## Schedule & Milestones

Jan 2025: Kick-off; Mar 2025: Pilot; Aug 2025: Training; Sept 2025: Go-live.

## Resource Plan

3 IT staff, 2 supplier consultants, Registry staff for testing.

## Communications Plan

Monthly updates to UPGG; email updates to Faculties; training guides for staff.

## Change & Scope Management

Change requests via Project Manager to Sponsor, then UPGG.

## Quality Assurance Plan

System tested against agreed acceptance criteria.

## Updated RAID Log

Integration risk logged; dependency on timetabling vendor.

## Benefits Management Plan

Track retention rates, compliance reports, staff workload reduction.