# Project Status Report Example (RAG)

## Project Information

Project: Attendance Monitoring; Sponsor: Director Student Services; PM: IT Project Manager.

## Overall RAG Status

Amber – Integration testing delayed but recoverable.

## Achievements This Period

Procurement completed; vendor contracted.

## Planned Next Period

Begin pilot testing with Faculty of Education.

## Issues & Risks

Integration delays flagged; mitigation in progress.

## Budget vs Actual Spend

Budget £120k; Spend to date £40k; Forecast on track.

## Change Requests

CR01 – extended testing window approved.